| Easier to Observe & Build What You Do | COMPETENCIES Capable of Now / Proficiency to Succeed in Role | EXPERIENCES Exposure/Accomplishments; Encountered Needed Challenges | Indicators of Readiness |
| --- | --- | --- | --- |
| Who You Are Harder to Observe & Build | TRAITS & DRIVERS Natural Tendencies & Abilities / What’s Important & Valued |  | Indicators of Potential |

| COMPETENCIES |  | DESCRIPTION | PE | SPE |
| --- | --- | --- | --- | --- |
| GENERAL CONTRACTOR ESSENTIALS | Building Knowledge | - Understands and reviews plans, drawings and specifications - Understands engineering principles and techniques - Basic understanding of means and methods - Understands basic General Contracting principles, practices and their application | x | x |
|  | Estimating | - Capable of doing drawing take-offs - Able to use key estimating tools eg On-Screen Take-off |  | x |
|  |  | - Able to use key estimating tools eg Bidmail - Processes change orders | x | x |
|  | Contract Schedule Development & Schedule Control | - Understanding of scheduling concepts - Working collaboratively with Superintendent and PM, supports preparation and maintenance of schedule - Ability to use P6 (Primavera) software to make schedule updates - Maintains submittal and delivery schedule |  | x |
|  | Cost Control | - Basic understanding of accounting and cost control procedures; understands at an overview level, and follows project procedures related to maintaining control of cost for the project - Supports practices for effective, efficient management of all resources |  | x |
|  | Safety | - Adheres to safety policies and values safety – speaks up; involved in safety observations | x | x |
|  | Permitting | - Fundamental understanding of the entitlement process |  | x |
| SUBCONTRACT BUYOUT PROCESS | Bid Document Administration | - Capable of creating and processing basic “paperwork” associated with buyout | x | x |
|  | Bid Document Creation & Solicitation | - Capable of writing accurate, well thought out scopes for bid documents, using available internal resources and using knowledge and skills to adapt scope to meet specific needs |  | x |
|  | Bid Analysis & Interview Process | - Capable of reviewing and analyzing bids; checking to ensure scope was not missed; making recommendation for selection - Capable of conducting interviews of subcontractor personnel during the bid process - Provides clear, constructive feedback to participants at the end of the selection process |  | x |

| COMPETENCIES |  | DESCRIPTION | PE | SPE |
| --- | --- | --- | --- | --- |
| SUBCONTRACT COORDINATION & MANAGEMENT | Subcontract Change Order Processing/ Administration | - Able to process change orders in a timely and efficient manner, using proper protocols and systems required | x | x |
|  | Subcontractor Change Order Review & Decision | - Able to effectively review change orders received and make an intelligent determination of accuracy and credibility - Interfaces constructively with subcontractor to resolve uncertainty and misalignment of understanding |  | x |
|  | Shop Drawing Management & Approvals | - Understands the importance of having buildable drawings that are complete and coordinated, and actively works the process to reduce unknowns and get questions answered |  | x |
|  |  | - Expedites the timely completion and approval of shop drawings, working with needed parties such as owner, architect and engineers - Reviews shop drawings for accuracy; coordinates with appropriate trades | x | x |
|  | RFI Management – Reviews & Submittals | - Actively manages the RFI process and ensures timely resolutions - Generates well thought out RFIs, with proposed solutions, and reviews with PM and/or Supt. | x | x |
|  | Log Maintenance | - Prepares and maintains accurately and timely for RFIs, shop drawings and construction documents | x | x |
|  | Meetings | - Able to prepare accurate, timely meeting minutes | x | x |
|  |  | - Conducts construction coordination meetings |  | x |
|  | Close-out | - Understanding of substantial completion and TCO needs |  | x |
|  |  | - Coordinates close-out of projects, including securing all guarantees and warrantees required for acceptance and handover of the works | x |  |
| PROCESSES & TOOLS | Process, Procedure & System Competence | - Reads, understands and applies company policies and procedures - Reads, understands and applies Matt’s “Vital Factors” on projects - Skilled, timely use of CMiC, Textura, and other key company software | x | x |
|  | Building Information Modeling (BIM) | - Exposure to and/or application of basic “BIM” skills; able to navigate in Navisworks; understanding of Revit or other key modeling software |  | x |
|  | Process Improvement | - Ability to research, analyze and evaluate processes and approaches to improve work processes | x | x |
|  | Analysis | - Able to analyze problems, identify alternate solutions, project consequences of proposed actions, and implement recommendations | x | x |

| COMPETENCIES |  | DESCRIPTION | PE | SPE |
| --- | --- | --- | --- | --- |
| EFFECTIVE PROJECT TEAM CONTRIBUTOR | Building & Maintaining Relationships, & Teamwork | - Team player who can adapt to different dynamics - Establishes and maintains effective working relationships, both internally and with external stakeholders (clients, owner’s reps, design team, subcontractors, others) - Strong interpersonal skills; adaptable - Win-win outlook and approach | x | x |
|  | Communication Skills | - Effective Listening skills – has the patience to hear people out; attentive and active listener - Communicates effectively, both verbally and written form; Clear and concise - Timely communicator, internally and externally - Stand-up presentations skills | x | x |
|  | Action-Oriented | - Enjoys working hard; energy to handle challenging assignments; seizes opportunities | x | x |
|  | Organization & Time Management | - Able to marshal resources to get things done - Can orchestrate multiple activities at once to accomplish a goal - Arranges information and files in a useful manner - Uses time effectively and efficiently; values time; concentrates on the more important priorities | x | x |
|  | Priority Setting | - Spends own and others’ time on what’s important; quickly zeros in on the critical few; eliminates roadblocks; creates focus | x | x |
|  | Drives for Results | - Bottom-line oriented; pushes self and others for results; consistently meets goals/objectives - Has initiative -- anticipates needs; seeks and accepts increased responsibility - Productive – aims to meet or exceed productivity standards | x | x |
|  | Supervision | - Supervises Project Engineers and Interns, providing ongoing, constructive feedback - Trains and coaches assigned staff; develops their capabilities and competencies |  | x |

| EXPERIENCES | DESCRIPTION | PE | SPE |
| --- | --- | --- | --- |
| Team Participation | - Involvement in a team environment preceding the workplace: sports team, a school or community club or organization | x | x |
| Construction Knowledge | - College or work experience resulted in an understanding of construction; or has a strong aptitude to learn this quickly | x | x |
| Work/Internships | - Previous experience with MATT or another organization that resulted in exposure to a GC or related firm, and contribution on project assignments | x | x |
| College Degree | - Degree in a field that contributes to success with a GC, such as Architecture, Construction Management, or Engineering; or alternate degree combined with related experience | x | x |
| Estimating Department | - Ideally, to be exposed to estimating work for a period of at least 3 months |  | x |
| Subcontractor Interface | - Buyout, coordination and management experience with several major and several minor trades on an array of projects |  | x |
| Project History | - Experience in a PE role, often times performing SPE duties, on an array of projects of varying sizes and across at least two industries (eg hospitality, museums, residential high-rise, estate homes, education, etc) |  | x |

| TRAITS // DRIVERS | DESCRIPTION |
| --- | --- |
| Integrity | - Honest and trustworthy; direct and truthful; doesn’t misrepresent self |
| Composure | - Ability to be cool under pressure; does not become defensive or irritated when times are tough; can handle stress |
| Perseverance | - Pursues efforts with energy, drive, and a need to finish; seldom gives up before finishing, especially in the face of resistance or setbacks |
| Appropriate Risk-Taking | - Not afraid of risk, yet properly balanced |
| Curiosity | - Strong desire to learn, investigate, understand for the betterment of the organization |
| Flexibility | - Copes with change and shifts gears comfortably; can act without the total picture; calm with the unknown |
| Self-Aware | - Honest, accurate understanding of strengths and opportunities; aware of the perceptions of others about themselves |
| Inclusive | - Respects and values others; not a lone wolf |
| Ambiguity Tolerance | - Effectively copes with change; can shift gears comfortably; can decide and act without having the total picture |
| Collaboration | - Desire to build consensus and achieve shared goals; team win mentality and outlook |
| Need for Achievement | - Personally driven to achieve success (yet willing to share the credit) |
| Challenge | - Motivated by challenging assignments and situations |
| Motivation | - Enjoys being a self-starter; can be counted on to meet or exceed goals; pushes self for results |
| Passion for Building | - Intrigued by and greatly enjoys being a part of the process contributing to the “built environment” |